| Incident Root Cause Analysis (RCA) |  |
| --- | --- |
| RCA Date: | 2/19/2025 |
| RCA Tech-LT owner: | Asif Hussain |
| RCA Title: | TCPMC Reports Not Loading Issue |
| ServiceNow Ticket #: | INC0533985 |
| External RCA required? | No |

RCA Impact

| Members: | 0 |
| --- | --- |
| Clients: | 0 |
| Brokers/Partners: | 0 |
| Internal Teammates: | 2 |

RCA Summary

| What was the abnormal behavior: | Veronica Luna (internal user) reported the Print Mailing Label functionality of the TCPMC application was not working. |
| --- | --- |
| Duration of the incident: | Reported duration: (9 days) Actual: 13 days |
| When was the incident first reported: | 02/10/2025 |
| Who reported the incident: | Veronica Luna (Commuter Ops Team) |

Timeline of Events

| Date | Event |
| --- | --- |
| 02/10/2025 8:30 am EST | Incident reported by Vernoica Luna on the CommuterOps Team |
| 02/11/2025 9 am EST | The engineering team and SRE began investigating the issue and attempted to reproduce it. |
| 02/13/2025 4 pm EST | Team succeeded in reproducing the issue in Dev environment. |
| 02/13/2025 4 pm EST | Engineering identified the issue and implemented the fix. |
| 02/18/2025 4 pm EST | QA confirmed the fix and resolved the bug. |

5 Whys

| 1: Why did the Report Generation functionality fail in TCPMC? | Due to an update done for the external System.ServiceModel.Http library on 02/06/2025. |
| --- | --- |
| 2. Why was the library updated? | To remediate Arnica bugs. |
| 3. Why did the update cause the failure? | The updated version of the System.ServiceModel.Http library broke authentication between the reporting server and the TCPMC application. |
| 4. Why was this issue not caught during testing? | The regression includes loading the report page, but not the actual report generation. |
| 5 Why was the generation of the report not included as part of the regression? | We incorrectly assumed that loading the report page was enough validation when no report related code is changed. |

Lessons Learned

| 1. | Ensure actual report generation is tested as part of the application regression, rather than simply verifying that the report page is loading. |
| --- | --- |
| 2. |  |
| 3. |  |
| 4. |  |

Action Items to prevent this incident from re-occurring

| Action Item | Owner | Target Completion Date |
| --- | --- | --- |
| Update TCPMC regression to include actual report generation from the Reports page. | Xin | 2/19/025 (Completed) |

Root Causes (Select all that apply)

| ☐ Lack of training | ☐ Lack of policy |
| --- | --- |
| ☐ Lack of consistent process & procedure | ☐ Incorrect implementation of requirements |
| ☐ Incorrect data | ☐ Poor communication |
| ☐ Poor team coordination | ☐ Code defect |
| ☐ Lack of follow-up of previous incidents | ☐ Lack of ownership |
| ☐ Lack of accountability | ☐ Unclear roles and responsibilities |
| ☒ Inadequate testing | ☐ Lack of monitoring and alerts |
| ☐ Other. Pls explain: |  |

RCA Participants

| Participant Name | Department |
| --- | --- |
| Leonardo Lavega | V5 Commuter Engineering Team |
| Noman Rashad | V5 Commuter Engineering Team |
| Xin Kang | V5 Commuter Engineering Team |
| Sajan Mani | V5 SRE Team |
| Asif Hussain | Dev Manager |